## Meeting Minutes 6

Date of meeting: 14/7/2022

|  |  |
| --- | --- |
| Attendance: | Ji Hoon (Andy), Ricky, Jessy, Aryan, Rohan |
| Next meeting: | Saturday (16/7/2022) – 9:30am |

1. Main Goals

* Final work redistribution

1. Discussion

|  |  |
| --- | --- |
| Task reallocation/ Standup | * Rohan   + split goals with Aryan,   + testing for spider and toast spawner   + update local code with changes from master   + update us 🡪 push branch by Friday night * Jessy   + going to do documentation,   + need to fix bug in bomb * Aryan   + taking on goals, battles * Andy   + fix shield bug   + battles * Ricky   + waiting for movement   + then do weapons in battle * Inventory weapons/status already done |

1. Roundtable

* Need to do integration testing
* Handling exceptions
* Update documentation